**Work Breakdown & Schedule (Assignment 2)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Assignee**  **Name** | **Email** | **Durati-on**  **(hours)** | **Dependency** | **Task** | **Due Date** | **Note** |
| Stuti Rana | srana1@student.gsu.edu | 3.5 hours | Collaborating With Piyush On Refining System (Task 3) & with Marco for (Task 5) | Work On Revising & Refining System (Task 3) System Modeling Analysis (Task 5) | 02/20/20 | % |
| Isaiah Nwukor | Inwukor1@student.gsu.edu | 3 hours | Depending on team members to complete their tasks, and organizing them in the shared google drive to create the report.. | Scheduling meeting times, assembling final report, creating work distribution task list on github (Tasks 1,2,6) | 02/20/20  Report due-  02/21/20 | % |
| Nicholas Economou | Neconomou1@student.gsu.edu | 3 hours | Collaborating with Marco on System Requirements (Task 4) | Work On System Requirements (Task 4)  Record Group Video/Upload to Youtube (Task 7) | 02/20/20 | % |
| Marco Martinez | Mmartinez26@student.gsu.edu | 3.5 hours | Collaborating with Stuti (Task 5) and with Nicholas (Task 4) | Work on System Requirements (Task 4)  Work on System Modeling (Task 5) | 02/20/20 | % |
| Piyush Dahiya | Pdahiya1@student.gsu.edu | 3 hours | Collaborate with Stuti On Refining System (Task 3) and proofread/ Quality Check the Report (Task 6) | Work On Revising & Refining System (Task 3)  Proofread/ Quality Check the written report (Task 6) | 02/20/20 | % |